# Change Management & Code Review Report

Framework Reference: SAMA CSF 3.3.7-4
Application: Payments API Service
Change Request ID: CR-2025-031
Release Version: v2.4.1
Report Date: 22 February 2026

## 1. Change Description and Classification

Change Type: Standard Application Enhancement
Risk Classification: Medium
Impact Assessment: Assessed impact on authentication module and API validation layer.
Business Impact: No customer downtime expected.
Security Impact: Reviewed for data integrity and privilege escalation risks.

## 2. Security Requirements and Impact Assessment

Security requirements assessed prior to approval:
- Authentication and authorization validation
- Input validation and secure coding checks
- Dependency vulnerability analysis
- Encryption validation for sensitive data flows
Threat modeling reviewed and updated for affected modules.

## 3. Code Review Summary (Internal Development)

Reviewer 1: Senior Backend Engineer
Reviewer 2: Cyber Security Engineer
Review Date: 22 February 2026

Review Scope:
- Source code diff analysis
- Secure coding compliance verification
- Dependency and license review
- Static Application Security Testing (SAST)
- Software Composition Analysis (SCA)

Findings:
- No critical or high vulnerabilities.
- 2 medium issues remediated prior to deployment.
- All code comments and security findings addressed.

Conclusion: Code approved for deployment.

## 4. Security Testing Evidence

Automated CI/CD Security Testing:
- SAST: Passed
- SCA (Snyk): Passed
- License Scan: Passed
- Manual secure code review completed
- Penetration testing not required (non-external feature change)

## 5. Approvals

Business Owner Approval: Approved
Cyber Security Function Approval: Approved
CAB Approval: Approved during CAB meeting (Minutes Ref: CAB-2025-02)

## 6. Environment Segregation

Development, Testing, and Production environments are segregated.
Access rights enforced via RBAC.
Developers do not have direct production deployment rights.
Deployment executed via controlled CI/CD pipeline.

## 7. Post-Implementation Review

Post-deployment validation completed within 48 hours.
Security logs reviewed.
No anomalies detected.
Change marked as successful.

## 8. Rollback and Emergency Procedures

Rollback Plan: Previous stable version v2.4.0 maintained and deployable.
Database schema backward compatible.
Emergency change procedure documented in Change Management Policy Section 7.
Emergency fixes require retrospective CAB approval within 24 hours.

## 9. Version Control and Governance

All changes tracked in Git repository with pull request workflow.
Mandatory peer review before merge.
Audit trail retained in Git and ticketing system.
Quarterly review of change management effectiveness conducted.